# Daily Field Report

| Day: | Thursday | Weather: | Clear | Temperature: | 60’s |  |
| --- | --- | --- | --- | --- | --- | --- |
| Date: | 4-16-09 |  |  |  |  |  |
| Project | Taft Dismantle |  |  |  |  |  |

##### MANPOWER:

|  | ABSENT | WORKING | TOTAL |  | ABSENT | WORKING | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TA/ Proj. Manager | 1 | 1 | 2 | Documentation |  | 3 |  |
| Site Manager |  |  |  | Welders |  | 2 |  |
| Superintendent |  |  |  | Carpenter |  | 2 |  |
| Foremen |  | 1 |  | Helpers |  | 1 |  |
| Safety |  | 1 |  | Millwrights |  | 2 |  |
| Tool Room |  | 1 |  | Pipe Fitters |  |  |  |
| Operators |  | 1 |  | Electricians |  | 1 |  |
| Totals | 1 | 5 |  | Totals |  | 11 |  |
| WORK PERFORMED TODAY: |  |  |  |  |  |  |  |
| Moved the package to the truck, boxed the ends of the Generator, moved to the truck. Loaded up the rest of the conex’s. Loaded the tool |  |  |  |  |  |  |  |
| conex’s. Completed the clean-up of the area. The gate was locked. Power was turned off from the Security Guard’s trailer once the |  |  |  |  |  |  |  |
| MCC’s were removed. He asked me to hook him back up. I explained that would be impossible. He would have to contact the electric |  |  |  |  |  |  |  |
| company for service. |  |  |  |  |  |  |  |

PROBLEMS & DELAYS:

We had an issue with the tarp that covered the package. It was ripped along the very top. We modified it with some wood fixtures to

ensure it would remain intact for the trip.

DISCUSSIONS / INSTRUCTIONS FROM OWNER / ENGINEER / COMMENTS OR CONCERNS:

| Billy Tate left at 10 AM for flight to Oregon. |  |  |
| --- | --- | --- |
|  |  | MATERIAL & EQUIPMENT NEEDED: |
| ##### MAJOR MATERIAL RECEIVED & CONDITION: |  | None |
| None |  |  |

SAFETY ISSUES / COMMENTS:

Safety Topic: Crane Operation Safety, hand protection

This report submitted by Darrin R. Steber.

**Attach Progress Photos**

TA / Project Manager: Michael Pollock	                          Date: 4/16/2009