PROPOSAL

Presented To:

Derwick Associates

for

7EA Dual Fuel Commissioning

Prepared By

Proposal No. 510-3638

July 21, 2010

This document is privileged and contains confidential information intended for use only by

Derwick.

Table of Contents

1.0	Introduction	3

2.0	Scope of Work	3

3.0	Pricing	3

4.0	Terms & Conditions	3

5.0	Follow Up	4

- Introduction

ProEnergy Services (“ProEnergy”) is pleased to provide this proposal to Derwick Associates (“Derwick”) for Commissioning of the Dual Fuel Modification for the 2x7EA’s located in Margarita Island, Venezuela.

- Scope of Work

ProEnergy will perform the following scope of work:

- Liquid Fuel Flush – Forwarding skid, to turbine on base piping, and tubing to the fuel nozzles

- Demin Water Flush – Forwarding skid, water injection skid, to turbine on base distribution manifold piping and tubing to fuel nozzles

- Atomizing Air Blow Down – Compressor discharge piping to / from atomizing air compressors to distribution manifold and flex hoses at fuel nozzles

- Modified cooling water flush – to include atomizing air heat exchanger with piping, and purge air heat exchanger with piping

- Modified gas fuel blow down – include additional piping and valves

- Purge Air Blow Down – Atomizing air extraction, through purge piping, distribution manifold, tubing, and three way purge valve at fuel nozzles

- Calibration of devices associated with the systems above

- Loop checks from turbine control panel to instrumentation

- System functional checks

- Turn over packages

- Start-up support

- Pricing

ProEnergy will perform the scope of work identified above for a fixed price of $503,806.00.

- Terms & Conditions

This proposal shall be valid for thirty (30) days; provided, however, the obligation to treat this proposal as confidential, and that it cannot be shared with any third party without the prior written consent of ProEnergy shall survive.

This proposal, and any resulting contract or agreement, shall be subject to the terms and conditions mutually agreed upon between ProEnergy and Derwick.

- Follow Up

Please contact the following person at ProEnergy for information regarding this proposal:

Joaquin Mavares, Director of International Sales

jmavares@proenergyservices.com

Office:	660.829.5100

Cell:	713.992.1790

Fax:	660.829.1160