Field Service Report

For

Rolls-Royce Trent 60

Unit 559

Final Inspection conducted at Mt. Vernon, Ohio Facility

27-Sep-10

Pro Energy Services

SO: M.A559.01

Summary

David Drake and Frank Goble traveled to the Rolls-Royce facility located at 105 N. Sandusky St. Mount Vernon, Ohio 43050 and conducted a final inspection on Rolls-Royce SO M.A559.01. The unit was found to be acceptable after correction of minor punch list items. A list appears later in the narrative.

Narrative

The PES inspectors traveled from Sedalia, MO to the Kansas City Airport via car, flew to Columbus, Ohio on Sunday, 26-Sep-10 and drove to Mount Vernon the following morning. Upon arrival at the Rolls-Royce facility, the inspectors met with Gary Bennett, Bo Kurtovic and other Rolls personnel. A visual inspection of the unit followed and the following punch list was generated.

- GTI cap missing

- Debris found in the exhaust collector

- Debris found in the air intake plenum

- Loose nuts and hardware found in the base drip pan

- General clean up and touch-up painting was yet to be completed

- Poor workmanship found where the door lock rod support bracket overlapped the perforated sheet on the inside of the engine removal door.

- Excess rope seal found at exhaust collector clamp

Upon completion of the inspection, the PES and Rolls teams met in Bo Kurtovic’s office where they were joined by Moody International inspector Sajid Baig, representing the client. Mr. Baig requested a copy of the purchase order, drawings and asked to inspect the entire balance of plant materials associated with turbine module 559. Mr. Goble explained that the scope of this inspection was limited to the turbine module. After some discussion, Mr. Baig agreed and proceeded with the inspection.

After conclusion of the inspection, the PES inspectors drove to Columbus, flew to Kansas City the next morning and drove to Sedalia on 28-Sep-10

End of report.